Project Plan

Milestones:

10/16/12 – Develop project plan

10/22/12 – Begin work on development

10/29/12 – Implement all pages/sections.

11/5/12 – Finish page development and layout. Check with client

11/12/12 – Finish user functionality. Check with client

11/19/12 – Make appropriate changes

12/3/12 – Turn product over to client

Grading:

20% - Pages/Sections (layout)

* + - Covered all the sections client wanted
      * Tenants
      * Landlords
      * Multi-Unit Owners
      * Investors
      * Listings
      * Applications
      * Services
      * Vendors

20% - Style & Design

* + - Designed well and easy to read
    - Home Page
    - Header/Footer/Navigation
    - Mobile Display

20% - Ease of Use

* + - Easy for users to find what they want, understand the pages
    - Navigation to pages

40% - User Functionality

* + - Applications page
      * Tenants
      * Landlords
    - Service Request page
    - Listings